8/31/22

Quote for new changes to the adilas label builder (ALB)

1-a - Images – Be able to upload images (jpeg’s and png’s) directly into the label. 10 hours or $1,500

1-b – Images – Be able to upload images (jpeg’s and png’s) directly into the media/content section for a sub or child package. Label could then have a reference pointer to go look-up the uploaded image on the fly. Imagine a placeholder image field on the label. Then when it is time to print the label, it goes and gets the correct image through a look-up and load process. 15-20 hours or $2,250-$3,000

1-c – Images – Create dynamic graphs and charts on the fly based on mapped attributes. This gets more involved and would require additional funding. Super dynamic based on user input. See quote … for more information. 150+ hours

2-a - The Build Interface –Building the interface based on the demo video. This will include the label homepage and the new design label interface. 130-150 hours

2-b – The Build Interface – New functionality for parent and sub inventory attributes. 20-30 hours

2-c – The Build Interface – New printing interface with ability to change quantities and pick which labels will be printed (say a PO or an Invoice – which line items need labels?). 10 hours

2-d – The Build Interface – New functionality to tie-in cultivation labels that deal with phasing, time, packaging, and subs. For Cory and Brandon – somewhat unknown??? We may need more information and input on this one. This may not be an actual line item… Needs some help. Unknowns. This may include elements of time (possible pieces from there). 20 hours?

2-e – The Build Interface – Ability to add in serialized numbering on batches and other sub packages. Example: 1 of 40, 2 of 40 or ABC-1, ABC-2, etc. 5 hours

3-a – Backend Data Tie-Ins – Our stuff… don’t include

4-a – Linking And Navigation – Once the labels are designed and ready to use, we will be spreading around new links and navigation to other parts of the system to make it easier to access the labels from different pages. For example: cultivation or production pages. 5 hours

* Cory was saying that we may through in some things that we will cover…
* There will be more on the project management stuff and requirements for the devs. Cory has some other notes.