Step 1
Cory creates a ticket in the elements of time for the project or multiple tickets if we can break into pieces.

Step 2
She meets with Brandon and Steve 2 to 3 times per week to review and refine if needed. 

Step 3 
Quotes are created

Step 4 
Project is approved by client and quote is turned into an invoice 

Step 5 
Payment is received and a developer is assigned 

Step 6 
Developer meets with Brandon and a plan of progression is established.

Step 7
Development starts. Developer loops back with Brandon or Steve at least twice a week.

Step 8 
[bookmark: _GoBack]Developer records progress on the ticket ID so everyone knows what is happening and where we are in the process 

Step 9
Project testing 

Step 10
Merged into master and uploaded to production servers. 
