Step 1

Cory creates a ticket in the elements of time for the project or multiple tickets if we can break into pieces.

Step 2

She meets with Brandon and Steve 2 to 3 times per week to review and refine if needed.

Step 3

Quotes are created

Step 4

Project is approved by client and quote is turned into an invoice

Step 5

Payment is received and a developer is assigned

Step 6

Developer meets with Brandon and a plan of progression is established.

Step 7

Development starts. Developer loops back with Brandon or Steve at least twice a week.

Step 8

Developer records progress on the ticket ID so everyone knows what is happening and where we are in the process

Step 9

Project testing

Step 10

Merged into master and uploaded to production servers.