Adilas, LLC.

517 Blake Street

Salida, CO 81201

435.881.1536

Planning, Specifications, Functions, and General Project Overview

Use this worksheet to start out a new project. Once you have gone through things, feel free to add, change, delete, or remove un-needed items and/or parts as needed. Think of this document as a general outline and starting place.

Who:

- Who is in charge of project management?

- Who is part of the planning sessions? Ideally we like to - build and plan as if for years.

- Who is funding the project? What is the budget? How is it funded? Is the project fully funded (start to end) or will it be on the fly or hourly funding?

- Who is on the team? What are their roles? (customer contact, leads, developers, testers, code sign-off, etc.)

- Are there back-up persons for the different roles and pieces?

- Who will be the peer reviewers?

- Who will be in charge of approvals, sign-offs, milestones, etc.?

- Who is available to help with and/or go to if there are questions? (other resources)

- Who is going to do the training and testing?

What (scope, requirements, design, specs, documentation):

General:

- What is the project name?

- What is the branch name? Element of time for the project management (required)?

- What is the project timeline? (start date, due date, end date, milestones, etc.)

- What is the priority and urgency of the project and how fast does it need to be finished? (good pace, neck breaker, sprint, slow and steady, eternal)

- How frequent do we need to report on the status and/or check-in?

Scope:

- What is the general overview of the project? (general audience/user)

- Is this project internal core, external, custom, standalone, or other?

- What is unique or special about this project? What pieces are completely new?

Requirements (geared for the customers/clients):

- Functionality, features, and expectations?

  - Reminders:

    - Keep it customer, client, and end-user focused.

    - Consider communication, consistency, project naming, and verbage?

    - What do we need to protect them? To protect us?

      - As a note, our using a form of documentation is a form of protection for both parties. Encourage the clients to play the game.

    - Is it easy to follow? Think about organization such as outlines and sections (numbers and bullets)?

Design:

- What about mock-up’s for the data and user interfaces (UI or user experience)? Look and feel stuff? Creative Specs?

- Is it easy to use with and without training?

- How many clicks does it take to complete the process?

- Did you get an approval/sign-off on the user interface and design pieces? By the project manager, lead, and client?

- What about page size and the amount of data? How are you going to show and/or display that?

Technical Specs (geared for developers and backend programmers):

- Where do you start? What comes in the middle? And How do you finish or make sure that things are done correctly?

- Are there certain things that need to be done in sequence?

- Can I use any other pieces (reuse, copy, paste, alter, etc.)?

  - Is this a copy and paste job? If yes, from where? Was it cleaned up?

- What about security and options?

  - Settings and Permissions? How flexible do we want to make it?

  - Is this a cross corp job? This involves more settings and permissions. We have to maintain the data integrity and security. Both parties need to opt in to the arrangement in one way or another.

- Database planning? Create, Insert, Update, Views, or Alter?

  - If you are changing a database, did you script your changes? Did you think about any water already under the bridge (update older records)? What about new inserts? What about being able to update and/or edit values? What reports or select queries need the new data? What about web/API documentation and samples, did you cascade the new database stuff to things outside the secured environment?

- What about cascading new changes and code throughout the site and updating all older code? What other places does it touch (expand on direct touches, do some global searches, and think about cause and effects)?

  - When thinking of cascading code and features… Think about databases, page code, cfc’s, functions, ecommerce, web/API sockets, custom, black boxes, etc. Maybe go through each section and make a comment.

- Is the project ready to hand off to someone else? If not, what else needs to be documented?

Documentation:

Prep and On Going:

- What about research and looking at the backlogs?

- What about recording the wish list items for the project? These are not part of the original scope but help us think beyond the current project (future development and ideas, expanded vision, how could it be more usable by other clients or industries, etc.).

- What about other documentation? (did you record and attach emails, planning, scratch paper, test results, post-it notes, etc.)

Educational Documentation:

1.  Help files?

2. News and updates? Help educate and promote the new features. Highlight new functionality.

3. Web/API documentation? (this is for outside developers who may be using our data as a service for their clients)

How (what is the process):

General Process Options and Styles:

1. What software development model are you looking to use? Scrum/Agile (focused sprints and rapid deployment), Waterfall (big design and then build – one shot), Spiral (tons of prototypes - build and break until you get a final product), Lean (do as little work as possible and keep it simple), Feature Driven (building blocks or one feature at a time), Just-In-Time (JIT) (plan and do as you go), or Fake It?

2.  How are you going to break up and measure milestones, progress, and timelines?

3.  How are we going to pay people on the project? What are the specifics: Bid, contract, hourly, commission, stepped (milestones), bonuses, etc.

a.  How do we manage the balance between payment and deliverables including final stage stuff like code sign-off, education, and maintenance?

4. How is the client reacting to the process? As the project progresses, try to read what and how the client is feeling. Are they digging it, hating it, sick of it, frustrated with it? Excited? Adjust as needed.

//////////////////////////////////////// working here //////////////////////////

Brainstorming, Planning, Design, and Documentation Phase:

1. Make a plan and present it? Make your plan and then work your plan.

- 2. Match the project with the client and the trust level of the client?

- Keep and save your emails? Write as if each email will someday be read in court.

  - Split up emails bases on topics and minimal on big long chains.

  - Have a good subject line to help with searching and organization.

- How are we going to communicate with the client?

- Did you do a wireframe, flowchart, or sitemaps?

- Did you attach all documentation to the project? At the end, did you clean-up and push up the latest documentation?

- What about risk management?

- How much freedom do we give the developers in the process?

- What happens if other projects come up or someone has to leave to do something else (sick, leave, quit, health issues, school, etc.)?

Implementation and Building Phase:

- How well do you understand the project and the plan? Does it make sense?

- 1. Do you understand the project?

1. Mini projects and demos? Early concepts and iterations?

4. Version control?

- 1. How are you going to note a feature request vs. a change request?

- What about change orders and change requests?

- Agenda and return and report?

- Have you reread the specs docs? Keeping getting and recording ideas and treat things like “idea farming”.

Testing, Review, and Sign-Off’s:

- 1. Does it do what we want and need it to do?

- Test and Use Cases?

- Use Cases (story form from the user’s views)?

Test Cases (how does it work and are the requirements being met)?

3. Adilas Developer’s Guide – Self Test? Can we break it? Did you go through it?

4. Possible new idea to help with maintenance – Unit Tests (for all CFC’s and components)?

5. Did you have a fresh pair of eyes look at the project? From start to finish? How much education was needed to get them going? What places did they fall off the road? How can we fix that?

Deployment, Training, and Maintenatce:

1. Is it really ready?

2. What is your maintenance plan?

4. What is your education and training plan?

5. Is there any marketing that is needed for this project?

Review other elements of time… and fill in where needed.