Adilas, LLC.

517 Blake Street

Salida, CO 81201

435.881.1536

Project – Round 3 of Sub Inventory

Who:

- Who is in charge of project management?

- Brandon Moore will be the project manager for this project.

- Who is part of the planning sessions? Ideally we like to - build and plan as if for years.

- Brandon Moore, Steve Berkenkotter, Alan Williams, and maybe some others as needed.

- Who is funding the project? What is the budget? How is it funded? Is the project fully funded (start to end) or will it be on the fly or hourly funding?

- This project will be funded by Adilas as an internal project. The funding will month to month. As we get further and get a full project scope, we will set some budget values.

- Who is on the team? What are their roles? (customer contact, leads, developers, testers, code sign-off, etc.)

- Brandon Moore – Project manager/Developer

- Steve Berkenkotter – Consultant/Developer

- Alan Williams – Consultant/Developer/Lead

- Other Developers as needed. These guys and gals will be appointed to small or limited tasks as needed. They will report back to Brandon, Steve, or Alan.

- Are there back-up persons for the different roles and pieces?

- No back-ups planned at this time.

- Who will be the peer reviewers?

- Any one of the three on the team could be a peer reviewer. That is Brandon, Steve, or Alan.

- Who will be in charge of approvals, sign-offs, milestones, etc.?

- Brandon will be setting up milestones and project specs. Alan may be involved with the sign-offs and such. Steve may also be asked for some sign-offs and approvals to help keep things on track.

- Who is available to help with and/or go to if there are questions? (other resources)

- Steve, Brandon, Alan, Shannon Moore, Kelly Whyman, other consultants, and any of the active clients that are running sub inventory.

- Who is going to do the training and testing?

- Brandon, Steve, and Alan will be doing initial testing and training. We will then be training Shannon Moore and Shari Olin who help with Adilas tech support. We may also setup some live or virtual training and have Russell Moore and Shannon Moore create some videos to help with the new flow and functionality. The live training session may include this new round as well as other new and upcoming changes and functionality.

What (scope, requirements, design, specs, documentation):

General:

- What is the project name?

- Round 3 of Sub Inventory

- What is the branch name? Element of time for the project management (required)? Project start date?

- Time Id # 2618 in the Adilas Shop.

- Start Date: 5/9/17

- What is the project timeline? (start date, due date, end date, milestones, etc.)

- Yet to be determined

- What is the priority and urgency of the project and how fast does it need to be finished? (good pace, neck breaker, sprint, slow and steady, eternal)

- We would like to go with a good pace on this project. This is round 3, so there is already an existing path. The goal is go over things section by section and make changes and improvements. The project will most likely be broken up into smaller mini projects and released as the smaller pieces get completed.

- How frequent do we need to report on the status and/or check-in?

- This will be a current active project. We anticipate some kind of check-in and/or communication at least a couple times a week. Most of that will be done in the morning developer’s meeting.

Scope & Light History:

- What is the general overview of the project? (general audience/user)

This project is what we are calling “Round 3 of Sub Inventory”. Sub inventory deals with a parent/child relationship between the general inventory items (parts) within the system. Sub inventory touches both inbound (PO’s) and outbound parts and items (quotes and invoices). Lots of internal inventory tracking, reporting, and heavy interactions with the shopping cart and general sales process.

Originally, this project was referred to as “packaging” or “sub packaging”. Sub inventory, parent/child relationships, packaging, and subs are all somewhat synonyms terms. Two other rounds have already been done on this project. On a history note, some of the earliest dates on this project go back to May of 2014. A number of planning sessions where done by Brandon and Steve until about August of 2015. At that point, the project was turned over to Garrett Kirshbaum to do Round 1.

The Round 1 project was somewhat limited in scope and was commissioned as somewhat of a pioneering effort. There were tons of brainstorming notes, a couple of small videos, and tons of ideas but no formal documentation and/or planning. Brandon worked with Garrett on a number of pieces and Garrett ended up making some decisions and just running with things to get things up and working.

This initial building process was oked by both Brandon and Steve at the time. Adilas just needed someone to help push the ball forward and spend some time on the project. This project started happening during the middle of the “Adilas Shop” era and no one was really in charge, no formal documentation, no specific development style,  and management was spread super thin (no one to watch, oversee, sign-off, and approve things). Somewhat of a wild west time period. We have somewhat called that round “The rhino poking a hole in the wall”. To Garrett’s credit, he made it happen as it was formerly just in idea and stuck in concept form.

Following that release, we got tons of new feedback and started making changes. Round 1 was released in October and November of 2015. The initial outlay was just over $8,000 to get things started. This was the first time we had released major functionality without having things totally tightened down. Adilas had users on the new features even while they were being built, tested, debugged, and released. People needed and wanted it so bad, they were willing to try to use it even with small problems and some bugs. Kinda crazy, but we got tons of good feedback from that.

Towards the November 2015 timeframe, Garrett ended up getting a different job and transferred the project back to Brandon and Steve. The project stayed at the Round 1 level until mid December of 2015. Round 2 was done by Brandon, Steve, and Calvin Chipman. Round 2 was from mid December of 2015 to August of 2016. Hundreds of hours of tweaking and changing took place during that timeframe. This round was a fairly major overhaul and somewhat of a giant patch job.

Some of the major changes were dealing with going from JSON storage (original way) to a more classic database model (relational database model). This allowed us to open up the sub inventory templates and make the attributes unlimited. We also added real data types (real numerics, real dates, or text entries) to the sub attributes. Tons of pages were lightly gone over and Steve and Brandon did most of the changes during joint work sessions. Code was released as it was fixed and/or patched.

Round 2 also contained a big push done by Calvin Chipman to help with the dynamic database components of the project. Lots of changes were done by Calvin in the window where he was working. As a side note, Calvin was working for a client who wanted the changes and Brandon and Steve were somewhat coaching him on where things needed to go and what to do. This was a huge help, as Adilas didn’t really have monies to pay for Calvin’s work, but Adilas helped out by working on other pages and coaching Calvin along while he worked for a paying client. Certain pieces were left out on purpose because of the depth of the changes that were needed. Round 2 was mostly done by August 2016 with additional patching and stabilizing of the sub inventory features until January of 2017.

The Round 3 project for sub inventory officially started in May of 2017. The plans include a number of re-writes, stabilizers, standardizing, and some new and additional features. Some of the sub pieces of this project are:

- Formal Planning – Multiple Converging Projects

  - Sub inventory is a major factor in the current converging projects. We need a plan that will help us know where we are going and how the pieces play together. We are seeing: Sub inventory, parent/child relationships, mini conversion, discount rules, pricing engines (matrixes), sales and promotions, loyalty points (special accounts), custom labels, world building (splitting up databases), smart cart logic, ecommerce, and new reports and financials requirements all coming together. We need a plan for how to deal with all of these converging projects.

- Sub Part Categories & Category Inheritance

  - Sub part categories deals with the ability to stack and organize categories for parts and general inventory items. Currently, part categories only allow for a single level deep to organize the general inventory items. We are seeing needs both internally and externally (eCommerce) for sub part categories. This may end up helping us with pricing models and discount rules and assignments.

- Mini Conversions

  - A conversion is where you have a single item but you want to buy or sell it as a different unit of measure. For example: grams, ounces, pounds, etc. Our plan here is to build the mini conversion as a sub or grandchild of the sub inventory (normal parent/child relationships). This will also include what items have been created (children of children or grandchildren), items put on hold, claimed by other users (quote and shopping cart stuff), sold and sent out the door, and/or updated or removed from available options.

- Logic & Output Changes

  - Currently the sub inventory logic follows a different path than most other pieces in the system. Ideally, we like to put the main logic and database calls up higher on the page. We then show the output and loop over items that have already been pulled into memory vs. doing numerous database calls from within a report or output loop. This part of the project will be a complete re-write of the logic and how it flows. The output will then be affected by the way the reports and output get the data and/or look things up.

- Parent/Child Rules & Settings

  - The deeper we get into sub inventory, we are seeing that different companies want to use and run things differently. The new parent/child rules and settings will deal with how they see the subs, what to show (open, disabled, closed, or all), how to display things, and what system defaults will be used. This may also include how packages get used, opened, closed, and cleaned up. These rules and settings will be on a corporation (world) level as well as on a employee/user level.

- Pricing Matrixes & Tiered Pricing

  - Currently each parent item may only hold one sale price or marked-up price. We are seeing all kinds of needs for other pricing options. This could be preset pricing matrixes, smart group buttons (existing tiered pricing), prices per sub, prices per mini conversion, sales and promotions, discount models, and other pricing models. This project may end up hitting a number of existing pieces as well as creating some new pricing options. We may even take things out to a bulk web pricing model to help with sales and promotions.

- Simple Sizes & Colors

  - Sub inventory is setup to handle sub attributes. The sub attributes may be unlimited in number. That is really cool. We may however, work on some standard ways to incorporate sizes and colors. Those two attributes are used over and over again and might be a great preset and/or option with minimal work or effort. This is true for things like clothing and other simple items.

- Recipe/Builds & Sub Inventory

  - Currently, sub inventory is not built out far enough to be used in recipe/builds (existing piece in the system). Recipe/Builds are for things like: just in time sales, preset groups, kits, and other build processes. It is also used in mini manufacturing and internal builds. An internal build is when we take one or more raw items or products and do something to it – we make a change. This could be changing products by cutting, chopping, packaging, heating, cooking, painting, combining, splitting, adding something to it, bundling, or some other modification. The goal here is to allow sub inventory and mini conversions to play into the mix.

- Discount Rules & Other Discount Options

  - When dealing with inventory, the cost is fixed and always has to be what it is for accounting and reporting. The price however is a variable. A discount is a way to alter a price and show why it was altered. This can get pretty deep and needs some new rules on how to play the game. This part of the project will more fully define the following types of discounts: Standalone discounts, in-line discounts, dollar off discounts, discount exclusions, promotions, campaigns, auto apply discounts. Ideally the discount rules and options will also include logic and rules to help with loyalty points and reward points logic. The anticipation is that discounts may be set on a customer type level (groups of customers), per individual customer, per part category, per sub part category, per item, per sub inventory level, per mini conversion, etc. Discounts also have a reporting requirement that will need to be addresses. Discount rules and options also need to flow clear out to ecommerce land.

- Subs In eCommerce Land

  - Currently ecommerce allows for parent inventory items with a single part category and a single price to be shown. You can manipulate the web price specifically for an items, but all other pieces flow directly from the main system. In the internal side of Adilas, everything is breaking into subs and eCommerce needs to be updated to play along. This could get pretty deep, but all of the sub part categories (stacking and organizing of items), sub inventory items (parent/child relationships), mini conversions, multiple pricing models, etc. All of these things need to be worked into the eCommerce packages. This will be a fairly big overhaul. eCommerce also needs sales and promotions, discount rules and options, and other changes to bring things up to new standards. We may need to stabilize the internal sales and shopping cart functionality before we can do all of these same things (in a limited scope) out in the eCommerce land.

- Custom Labels & QR Codes

  - As we break things into smaller and smaller packages, mini conversions, and even new items, we need a way to label them. Currently, Adilas allows for some simple Adobe Flash barcodes and custom PDF labels that include a possible QR code (2D barcodes). This part of the project will help tie-in labels to items, sub inventory, mini conversions, sales & promotions, and other labeling needs. This project, depending on how far we take it, may also include a virtual build your own label type interface and will store and save settings per corporation and per user. We know that there is a huge need for this, we are not sure, at this point, how far we have to take this part of the project. Regardless, part of the round 3 of sub inventory project will deal with some labeling requirements.

- Using Elements of Time To Track Subs

  - The elements of time project was started in 2011. Since then, it has grown up and matured considerably. Part of the round 3 of sub inventory project would be taking subs clear out to the elements of time level to help with special tracking needs. Elements of time allow for tons of cool options. Things like sub dates and times, sub notes and comments, sub GPS and RFID tag tracking, sub phases with history, sub locations with history, other sub flags and tags, custom naming options, multiple templates, advanced reporting, different report views such as timelines and calendar views, special search options, and even eventually sub reminders and sub notifications. Originally, back in 2014, sub inventory was going to be tied to elements of time due to the benefits that we would gain by tying the two sections together. Rounds 1 and 2 were not able to get things built out that deep and that stable. The round 3 project will allow for those new tie-ins and thus the functionality that will be gained. Brandon is really excited about this integration, lots of planning has been done for this transition.

- Sales, Coupons, Campaigns, & Promotions

  - Part of the sales process deals with changes in prices for items that are sold. Those changes often are associated with some marketing efforts such as sales, coupons, campaigns, promotions, events, etc. These marketing efforts will need to be tied to parent items, main part categories, sub part categories, sub inventory items, mini conversions, eCommerce orders and tickets, etc. This project may seem like a sideline project, but it totally relates to some of the new changes and features that will be added through the round 3 project. Thus, we will include it in the mix for the round 3 project scope.

- Loyalty Points & Special Tracking Accounts

  - Another part of the sales process is tracking special accounts. Some of these special accounts need to have some special handling and even show up on the financials in different places and ways. Often, these accounts are “we owe you” or “you owe us” type accounts. As soon as real money either trades hands or gets accounted for (added or subtracted), you need some kind of special tracking account. Imagine mini bank accounts of sorts for things like: loyalty points, reward points, in-store credits, customer credits, vendor credits, affiliate programs, special commission programs, etc. Basically, you will need an account, a name, a number, and some way to load and unload the accounts. These accounts may be tied to persons, places, and/or things. Depending on the rules, they may involve parent items, certain part categories, sub part categories, sub inventory items, mini conversions, certain discounts, pricing tiers, etc. Thus, you can see why this project be a part of the round 3 of sub inventory.

Thus, you can see, the scope of the Round 3 of Sub Inventory project has a number of faces and multiple converging sub projects. For more information on each section and the sub projects involved, see the elements of time and requirement documents listed below.

- Is this project internal core, external, custom, standalone, or other?

This project will be considered “internal core”. The only exceptions are the sub projects dealing with sales and promotions and loyalty points and special accounts. It is possible that some outside parties and/or outside developers may play into those projects and get some kind of partial ownership. That has yet to be determined, but both of those projects are great add-on’s and could carry an additional price tag of sorts.

Requirements (geared for the customers/clients):

- Functionality, features, and expectations?

  - Due to the size and number of sub projects in this phase, they will be listed below and will direct you to separate pages with details, specs, and requirements for each of the sub and mini projects.

    - Formal Planning – Multiple Converging Projects

      - See element of time # 2620

      - See document: r3_sub_inventory_formal_planning.doc

    - Sub Part Categories & Category Inheritance

      - See element of time # 2621

      - See document: r3_sub_inventory_sub_categories.doc

    - Mini Conversions

      - See element of time # 2622

      - See document: r3_sub_inventory_mini_conversions.doc

    - Logic & Output Changes

      - See element of time # 2623

      - See document: r3_sub_inventory_logic_output.doc

    - Parent/Child Rules & Settings

      - See element of time # 2624

      - See document: r3_sub_inventory_child_rules.doc

    - Pricing Matrixes & Tiered Pricing

      - See element of time # 2625

      - See document: r3_sub_inventory_pricing.doc

    - Simple Sizes & Colors

      - See element of time # 2626

      - See document: r3_sub_inventory_sizes_colors.doc

    - Recipe/Builds & Sub Inventory

      - See element of time # 2627

      - See document: r3_sub_inventory_recipe_build.doc

    - Discount Rules & Other Discount Options

      - See element of time # 2628

      - See document: r3_sub_inventory_discount_rules.doc

    - Subs In eCommerce Land

      - See element of time # 2629

      - See document: r3_sub_inventory_subs_ecommerce.doc

    - Custom Labels & QR Codes

      - See element of time # 2630

      - See document: r3_sub_inventory_custom_labels.doc

    - Using Elements of Time To Track Subs

      - See element of time # 2631

      - See document: r3_sub_inventory_elements_of_time.doc

    - Sales, Coupons, Campaigns, & Promotions

      - See element of time # 2632

      - See document: r3_sub_inventory_sales_promotions.doc

    - Loyalty Points & Special Tracking Accounts

      - See element of time # 2633

      - See document: r3_sub_inventory_loyalty_points.doc

Documentation:

Prep and On Going:

- What about research and looking at the backlogs?

- Brandon will be doing most of the research and planning. Steve and Alan will be invited to participate as needed.

- What about recording the wish list items for the project? These are not part of the original scope but help us think beyond the current project (future development and ideas, expanded vision, how could it be more usable by other clients or industries, etc.).

- Each sub project will contain its own wish list and other possible features.

- What about other documentation? (did you record and attach emails, planning, scratch paper, test results, post-it notes, etc.)

- This will be completed along the way. Brandon will mostly be in charge of this aspect of the project.

Educational Documentation:

1.  Help files?

-    To be completed by Brandon or Alan as the sub projects get lined out and released. It is planned that each smaller release will have updated help files. The plan is to do this along the way vs. a huge push at the end of the full round 3 project.

2.  News and updates? Help educate and promote the new features. Highlight new functionality.

-    This will be planned and coordinated by Brandon and Steve as we get closer to releasing the different sub projects.

3. Web/API documentation? (this is for outside developers who may be using our data as a service for their clients)

-   This will be added along the way. Each sub project will get its own web/API documentation requirements. Once again, the plan is to finish this along the way vs. a huge push at the end.

How (what is the process):

General Process Options and Styles:

1. What software development model are you looking to use? Scrum/Agile (focused sprints and rapid deployment), Waterfall (big design and then build – one shot), Spiral (tons of prototypes - build and break until you get a final product), Lean (do as little work as possible and keep it simple), Feature Driven (building blocks or one feature at a time), Just-In-Time (JIT) (plan and do as you go), or Fake It?

-    That is a great question. Due to the number of sub projects, we may end up running each sub project in a different way. The general goal for this phase is feature driven with a mix of spiral until we get the whole thing to work together. There may also be some just-in-time project management and even some faking it. Just being honest. (

2.  How are you going to break up and measure milestones, progress, and timelines?

-    This will be on a per sub project basis.

3.  How are you going to pay people on the project? What are the specifics: Bid, contract, hourly, commission, stepped (milestones), bonuses, etc.

-    Most of the work will be done by Brandon, Steve, and Alan. Brandon and Steve are on salary from Adilas and Alan will bill at his hourly rate. If needed, we will pull on other developers to help with the sub projects. Each sub project may have special deals and/or working agreements dealing with pay and budgets.

Brainstorming, Planning, Design, and Documentation Phase:

- “Make your plan and then work your plan.” Quote from Steve Berkenkotter

1. Additional details will be spelled out and solidified for each sub project.

Implementation and Building Phase:

1. Additional details will be spelled out and solidified for each sub project.

Testing, Review, and Sign-Off’s:

1. Additional details will be spelled out and solidified for each sub project.

Deployment, Training, and Maintenance:

1. Additional details will be spelled out and solidified for each sub project.

2. What is your maintenance plan? Future rounds? Next steps and improvements? Timeframes?

-    This is the final round that is planned for sub inventory. There will most likely be other changes and tweaks, but they will be dealt with as needed. The maintenance plan is to build it right, get some more user feedback, and see what else is needed. Somewhat unknown at this time.

3. Is it a standalone (do it once and don’t touch it again)? Does it tie into other projects?

-    These projects and sub projects run deep and touch multiple other projects. Those details will be listed out on a per sub project basis. The real tie-ins are out of the scope of this document. Unless you want to spend a couple of hours… ( If you do want to know more, ask us and we’ll schedule some time.

4. What is your education and training plan? Do we need to let anybody know about the new features, code, or functionality? How are you going to roll out the training and education? Is there any marketing that needs to be done for this project? Are we talking help files, news and updates, demos, videos, keep it a secret  (custom or internal), or other training?

-    This is somewhat unknown at this time. The answer is yes, we will come up with a training and education plan. Brandon, Steve, Alan, Shannon, and Russell will be part of that team. As of right now, we are just saying that yes, we will make a plan. No formal plan is in place at this time.