Adilas, LLC.

517 Blake Street

Salida, CO 81201

435.881.1536

Loyalty Points & Special Tracking Accounts

Sub Project for R3 of Sub Inventory

Who:

- Who is in charge of project management and project architecture? "Developing without project management is like a runaway train." – Eric Tauer, Salida, CO

- This project will be headed up by Brandon Moore and Eric Tauer. Steve Berkenkotter will also be a consultant on the project.

- Who is part of the planning sessions? Ideally we like to - build and plan as if for years.

- Similar to the project management, Brandon, Eric and Steve.

- Who is funding the project? What is the budget? How is it funded? Is the project fully funded (start to end) or will it be on the fly or hourly funding?

- This project may have a mixed budget. It will be partially funded from internal Adilas monies, we may have some clients that pitch in, and Eric may have some custom jobs that we will roll into this project outlay. Adilas will be the backer of the project. We will recruit other funds, but the main responsibility will be on Adilas. Also as an option, if Eric wants to have some ownership and/or commissions on this feature, we can work some sort of a deal out there. There are also options dealing with a set percentage of gross deposits that is ongoing. Open for discussion.

What (scope, requirements, design, specs, documentation):

General:

- What is the project name?

- This project is a sub project of the Round 3 (R3) of Sub Inventory project. The name of this sub project is: Loyalty Points & Special Tracking Accounts.

- What is the branch name? Element of time for the project management (required)?

- The main R3 project element of time is # 2618. The sub element of time for this sub project is element of time # 2633. The branch name is yet to be determined.

- What is the project timeline? (start date, due date, end date, milestones, etc.)

- Yet to be determined…

- The planning phase should be done before the end of May 2017. We are budgeting about 8 hours to finish up the documentation stuff. We have already spent a couple of sessions talking, brainstorming, coming up with concepts, and even doing some past research.

    - Scheduled planning dates:

      - 5/17/17 from 1 to 3 pm

      - 5/18/17 from 10 am to 12 pm

      - 5/24/17 from 10 am to 12 pm

      - 5/25/17 from 10 am to 12 pm.

- What is the priority and urgency of the project and how fast does it need to be finished? (good pace, neck breaker, sprint, slow and steady, eternal)

- This project has been on the radar since 2010 and 2011. We know we need it and goal is to get it planned, get it done, and allow it to be used. The general pace will be a good solid pace moving forward.

- How frequent do we need to report on the status and/or check-in?

- The goal and pace of this sub project will allow us to check-in and report on the status at least weekly. The ideal would be 2-3 times a week, even if small meetings and reports. We may even plan small work session blocks as needed.

Scope & Light History:

- What is the general overview of the project? (general audience/user)

- This sub project is called loyalty points and special tracking accounts. The scope of this sub project covers more than just loyalty points, gift cards, and in-store credits. The scope of this project is to make a new integrated toolset to help with all kinds of special tracking accounts. This could be things such as: gift cards, loyalty points, affiliate programs, in-store credits, vendor credits, reward points, punch cards, virtual spending accounts, and other special tracking accounts.

By way of a history note, some of the earliest brainstorming sessions and client request date back to 2010 and 2011. As of 2013 clear up to the first part of 2017, adilas did offer some form of loyalty points tracking but it was all done as a custom project using a combination of flex grid, invoice sales, special hardcoded items, and custom cart logic. Most of these custom pieces were done by Eric Tauer, who was an independent web developer, directly for individual clients.

As we roll forward, the requests keep coming in, and we are asked constantly about some kind of special tracking option such as loyalty points and gift cards. Most of the clients are using that single request to determine if they want to pursue things deeper and such. It is becoming a huge deciding factor.

So, we are trying to move away from the custom, one-off solutions and make a more stable and integrated feature. In a nut shell, we are looking to create a new dynamic tracking account feature for the adilas system and platform that will allow users to setup any number of special sub tracking accounts. The users will be able to name them, setup them up, mange them, associate them to persons, places, and things and be able to track all of the needed details. Each account will have specific rules that allow it virtually to play into and with the system. These rules will be setup per main account type.

Each new main account type will be able to have an unlimited number of actual mini accounts within the main account type. For example: The main account type is called “Loyalty Points”. We then could have actual accounts for Tom, Will, Amy, Mary, etc. Each actual account will then have an area that allows for us to virtually add and/or subtract (running account transactions) to the special accounts. This will allow the users to see the history and account balance. Think of a mini bank account of sorts. The mini accounts could be named, have its own account number, have a way to load and un-load the account, and even be tied to something (owner of the account – person, place, or thing). The transactions could be called different things such as: depositing, earning, spending, redeeming, paying, allocating, applying, associating, winning, losing, etc.

A big part of this project will be how these new special tracking accounts will show-up and play throughout the system. Basically, what are the rules and handling instructions for the different accounts. They may have tie-ins to sales, carts, invoices, deposits, orders, invoices, commissions, referrals, etc. As such, a big part of the project will be defining how far these special tracking accounts may go. What is there final destination and/or impact on the system as a whole?

Some of these special accounts need to have some special handling and even show up on the financials in different places and ways. Often, these accounts are “we owe you” or “you owe us” type accounts. As soon as real money either trades hands or gets accounted for (added or subtracted), you need some kind of special tracking account. Imagine mini bank accounts of sorts for things like: loyalty points, reward points, in-store credits, customer credits, vendor credits, affiliate programs, special commission programs, etc. Basically, you will need an account, a name, a number, and some way to load and unload the accounts. These accounts may be tied to persons, places, and/or things. Depending on the rules, they may involve parent items, certain part categories, sub part categories, sub inventory items, mini conversions, certain discounts, pricing tiers, etc. Thus, you can see why this project be a part of the round 3 of sub inventory.

- Is this project internal core, external, custom, standalone, or other?

- What is unique or special about this project? What pieces are completely new? Don't customize things if you can find a way to standardize things. Think bigger picture. Also, you may want to check in and see if there are other similar and/or related projects that are in the works. That may affect your plans.

Requirements (geared for the customers/clients):

- Functionality, features, and expectations?

  - Reminders:

    - Keep it customer, client, and end-user focused. Think general audience.

    - Consider communication, consistency, project naming, and verbage? Early planning will help with custom verbage and naming conventions that will form a basis for the project. This will help everyone get on the same page with names, pages, features, and flow – early in the process.

    - Help to educate the client in how the process works. Setup expectations on how the process will flow and roll out. Encourage the clients to play the game.

    - What do we need to protect them? To protect us?

      - As a note, our using a form of documentation is a form of protection for both parties.

    - Is it easy to follow? Think about organization such as outlines and sections (numbers and bullets)? Did you create a table of contents?

    - Help the requirements set bounds - both - it will do this and this and it won't do this and this. Cover both sides. Set a clear ending and/or strategy for deploying and sustaining the project. Nobody wants a never-ending project…

Design:

- What about mock-up’s for the data and user interfaces (UI or user experience)? Look and feel stuff? Creative Specs?

- Is it easy to use with and without training?

- How many clicks does it take to complete the process?

- Did you get an approval/sign-off on the user interface and design pieces? By the project manager, lead, and client?

- What about page size and the amount of data? How are you going to show and/or display that?

Technical Specs (geared for developers and backend programmers):

- Where do you start? What comes in the middle? And How do you finish or make sure that things are done correctly?

- Are there certain things that need to be done in sequence?

- Can I use any other pieces (reuse, copy, paste, alter, etc.)?

  - Is this a copy and paste job? If yes, from where? Was it cleaned up?

- What about security and options?

  - Settings and Permissions? How flexible do we want to make it?

  - Is this a cross corp job? This involves more settings and permissions. We have to maintain the data integrity and security. Both parties need to opt in to the arrangement in one way or another.

- Database planning? Create, Insert, Update, Views, or Alter?

  - If you are changing a database, did you script your changes? Did you think about any water already under the bridge (update older records)? What about new inserts? What about being able to update and/or edit values? What reports or select queries need the new data? What about web/API documentation and samples, did you cascade the new database stuff to things outside the secured environment?

  - What about defaults, validation, pagination, field length, and other details? Does the database match the UI (user interface)?

- What about cascading new changes and code throughout the site and updating all older code? What other places does it touch (expand on direct touches, do some global searches, and think about cause and effects)?

  - When thinking of cascading code and features… Think about databases, page code, cfc’s, functions, ecommerce, web/API sockets, custom, black boxes, etc. Maybe go through each section and make a comment.

- Consider things such as: general usage, common holes, pit falls, we've been burned here before (warnings), trickle-down effect (cause and effect relationships), one-to-many, one-to-one, corp-specific, automated, short cuts, custom (naming, sorting, placement, aliases, rules, settings), permissions, special settings (corp, location, user), and the list goes on.

- Is the project ready to hand off to someone else? If not, what else needs to be documented?

Documentation:

Prep and On Going:

- What about research and looking at the backlogs?

- What about recording the wish list items for the project? These are not part of the original scope but help us think beyond the current project (future development and ideas, expanded vision, how could it be more usable by other clients or industries, etc.).

- What about other documentation? (did you record and attach emails, planning, scratch paper, test results, post-it notes, etc.)

Educational Documentation:

1.  Help files?

2. News and updates? Help educate and promote the new features. Highlight new functionality.

3. Web/API documentation? (this is for outside developers who may be using our data as a service for their clients)

How (what is the process):

General Process Options and Styles:

1. What software development model are you looking to use? Scrum/Agile (focused sprints and rapid deployment), Waterfall (big design and then build – one shot), Spiral (tons of prototypes - build and break until you get a final product), Lean (do as little work as possible and keep it simple), Feature Driven (building blocks or one feature at a time), Just-In-Time (JIT) (plan and do as you go), or Fake It?

2.  How are you going to break up and measure milestones, progress, and timelines?

a. Possible milestones could be: planning, research, concepting, coding, sign-off, merging, deploying, documentation, training, maintenance, etc.

3.  How are you going to pay people on the project? What are the specifics: Bid, contract, hourly, commission, stepped (milestones), bonuses, etc.

a.  How do you manage the balance between payment and deliverables including final stage stuff like code sign-off, education, and maintenance?

4. How is the client reacting to the process? As the project progresses, try to read what and how the client is feeling. Are they digging it, hating it, sick of it, frustrated, excited? Adjust as needed.

Brainstorming, Planning, Design, and Documentation Phase:

- “Make your plan and then work your plan.” Quote from Steve Berkenkotter

1. Remember to match the project development process with the client and the trust level of the client.

2. Remember to keep and save your emails. Possible suggestions:

a. Split up emails based on topics and minimize big long chains.

b. Have a good subject line to help with searching and organization.

c. Write as if each email will someday be read in court. We hope not, but you never know…

3. What is your plan for client communication? How often? Any key points or phases? What types of communication (email, phone, online meetings, texts, written, etc.)?

4. What issues might you encounter during the project (unknowns, new technologies, new code language, new area of adilas, etc.)? What is your plan to overcome and deal with these issues? Think risk management.

a. What happens if other projects come up or someone has to leave to do something else (sick, leave, quit, health issues, school, etc.)? What about a partially finished project and someone else needs to finish it? Think along these lines… maybe list the what if’s…

5. Is this project tight and specific (detailed specs) or is it more flexible (open to input/ideas)? How much freedom do we give the developers in the process? Is there a check-up and check-in type process? What is it (daily, weekly, other)?

6. What is your design prototype going to look like? Is it a wireframe (recommended), flowchart, graphic mock-up, static HTML page, or a sitemap? Was it approved (client, project manager, lead) and added to the project documentation?

a. When using a wireframe - use callouts to clarify and define functionality. Wireframes include blocks, specific functionality, lines, placeholders, explanations, instructions, and general flow. Don't worry about the graphics or colors. Keep it simple and unpolished. It is ok to keep it slightly rough. Allow for changes as needed.

7. Create use cases and scenarios that potential users would need to go through in order to use the product and/or features to achieve their goal. This will help others catch the vision of what is supposed to be happening with a product and/or feature. Often you will either use a use case or specific specs, usually not both.

a. Think of the bell curve type model – try to tackle the biggest part as a basic flow and then deal with the other exceptions. At some point, there will be a point of diminishing returns. Find the balance between normal and exceptions. Often, the final parts of the project take the longest and may be the hardest due to exceptions and special cases.

8. Did you attach all documentation to the project element of time? At the end, did you clean-up and push up the latest documentation?

a. You may need to decide if you are going to version or overwrite your documentation.

Implementation and Building Phase:

1. How well does each team member understand the project and the plan? Does it make sense to all parties? Maybe do some kind of a check for understanding (explain it back, have them talk about the vision and scope, expectations, etc.).

2. What is your building phase going to look like? What is your release and review process? This may be different per project. Where possible, we recommend a number of mini releases, demos, and multiple iterations. Get client feedback when and where possible (they like to see progress and be a part of the building process).

3. You are required to use Git and Bit Bucket. Are there any specifics on the version control for this project? For example: single branches, branches off of a main project branch, mixed branches, delayed merges, etc.

a. Anything that is core Adilas is required to be merged into the master branch. If it is fully custom or straight black box, we will leave it up to you. If it is merged into master, it stands a better chance of being updated if major changes or updates are needed. If left out of master, it is virtually on its own.

4. How are you going to deal with normal feature requests vs. a change request or change order? You need to have a plan to deal with change orders and feature creep. Change orders could be alterations, expansions, simplifications, or enhancements to a project that happen mid-stream. It is ok to draw lines and push things towards future projects as needed. Make sure you cover yourself – costs, budgets, timelines, expectations, etc. – all of these things may be affected by a change order. Take the time that is needed here, it can burn a major hole in your piggy bank if left out…

5. When meeting with a client and/or other players, you should have an agenda. Keep good notes and report any decisions, ideas, and changes. This is all part of your documentation and expectations. Think return and report.

6. Have you reread the documentation, requirements, meeting notes, changes, updates, and specs? How are you doing?

7. As you build and implement things, we highly recommend that you keep getting and recording ideas as they come up. Treat this kinda like “idea farming”. Let’s harvest those ideas (record them for the future)!

Testing, Review, and Sign-Off’s:

1. Did you go through the Adilas Developer’s Guide – Self Test? Can we break it? Did you go through it and bring it up to the standards?

2. Does it do what we want and need it to do (requirements)?

3. Did you run it through any use cases (story form – flow from the user’s views and needs)?

a. Did you have a fresh pair of eyes look at the project (someone not familiar with the project)? From start to finish? How much education was needed to get them going? What places did they fall off the road? How can we fix that? Maybe repeat as needed.

4. What about test cases or tests where a user walks through the process? These are normally step-by-step scenarios to produce specific outputs. This is basically showing that it does work and that the requirements are being met. Does it respond like you expected?

5. Optional. What about unit tests (automated tests)? These are preprogrammed tests (set input values) that may be run over and over again looking for certain outcomes (responses). The goal is to test all types of inputs such as: good, bad, ugly, blank, boundary, conflicting, wrong types, etc. We then check to see what outcomes occur including: validation, success messages, errors, return data, try/catches, etc. Basically, try to break things or find weakness or bugs. This helps to make sure things are still stable after changes have been made. This is specifically used for CFC’s and other special functions.

Deployment, Training, and Maintenance:

-    "The top is only half way" - Building the project is only half way there. Think of the full trip and/or full project from start, clear to sustaining the project through other phases.

1. Is it really ready? Is it done or are you just done? Be honest… (

2. What is your maintenance plan? Future rounds? Next steps and improvements? Timeframes? Is it a standalone (do it once and don’t touch it again)? Does it tie into other projects?

4. What is your education and training plan? Do we need to let anybody know about the new features, code, or functionality? How are you going to roll out the training and education? Is there any marketing that needs to be done for this project? Are we talking help files, news and updates, demos, videos, keep it a secret (custom or internal), or other training? If we build a new feature and nobody knows how to use it or even knows that it exists, it is almost like not even having it.